## Slide 1
GrowMart-`grow with us…
Team: Team Sankalp
Mentor: Suraj Mourya Sir
Team Members:
- Koushik(Frontend Developer & Team Leader)
- Manish Kashyap (Backend Developer)
- Jyanesh Naidu (AI Developer)
- Yuvaraj (AI Developer)

## Slide 2
5-Week Project Plan
Week 1: Foundation Setup (Frontend UI, Backend setup, AI environment)
Week 2: Core Features (Shop Profile, Product CRUD, AI preprocessing)
Week 3: Inventory & Notifications (Inventory UI, APIs, alerts)
Week 4: AI Integration & Advanced Features (Charts, AI insights)
Week 5: Testing & Deployment (Bug fixes, integration, cloud deployment)

## Slide 3
Frontend Work
✅ Work Completed:
- Login/Signup Page
- Dashboard
- Add/Manage Products Page
- Inventory Management Page
- Notifications Panel
- Profit/Loss & Analytics Page
- Customer Side Pages (Landing, Shop Profile, Product Details, Chat, Notifications)
- Common Pages (Navbar, Profile, Settings)
- Transport & Best Item Suggestions UI
❌ Work Pending:
- Communication Section (Chat window for Shopkeeper)
- Error Pages (404, No Products Found)
- Daily Market Price UI

## Slide 4
Backend Work
✅ Work Completed:
- Authentication & User Management
- Secure Login/Signup System
- Role-based Access Control
- Database Design (Shops, Products, Customers, Inventory, Notifications)
- APIs for CRUD operations
- Inventory Management System
❌ Work Pending:
- Store and Retrieve Daily Market Prices
- Notifications System (Low-stock alerts, daily price updates)

## Slide 5: AI Model Work ✅ Work Completed: - Authentication & User Management - Secure Login/Signup (Supabase Auth1) - Security Framework (Row Level Security - RLS) - Database Schema (Supabase) - RESTful API Endpoints (CRUD) - API Endpoint for Product Stock Update - Google Gemini API Integration (AI Smart Search) - AI Market Trend Analysis (BUY/SELL/HOLD) ❌ Work Pending: - Inventory Management System(Sales Table + Stock Decrement) - Notification System (Low-stock Alerts) - Seasonal Recommendation Engine (AI-based) - Final Testing & Deployment